## Slide 1: Taniti.com Redesign
Design Timeline
Week 1
Week 5
Week 2
Week 3
Week 4
Review requirements, survey results, domain acquisition, hosting, etc. Leave time for some back and forth after review of requirements. Develop persona.
Pre-Work
Setup the domain and redirect the existing site to new site!
Launch
Organize the content into a logical structure. Notify of any missing content. Output will be a complete sitemap.
Organize
Starting with a wireframe, design the site and eventually develop a high-fidelity interactive prototype. Usability testing of prototype.
Prototype
Develop the prototype into a working web application and publish to hosting platform.
Build